Website RFP Template

REQUEST FOR PROPOSAL · WEBSITE REDESIGN OR MIGRATION · FOURSETS

A request for proposal you fill in and send to the agencies you are considering. Thirteen sections, an optional migration block, and a filled example at the end.

How to use this template

✦  Replace the grey fields. Each question has example answers below it. Delete the examples before you send.

✦  Keep section 6a only if you are changing platforms. For a redesign on the same platform, delete it.

✦  Send the RFP to three to five agencies. More than five gives you proposals you have no time to read.

✦  Give agencies a week to answer. Copy each answer to one agency's question to the whole list.

✦  Read the example at the end first. It shows how specific a good answer is.

At a glance

| Item | Your answer |
| --- | --- |
| Company |  |
| Point of contact |  |
| RFP issue date |  |
| Proposals due |  |
| Decision by |  |
| Budget range |  |
| Launch date |  |

1. Project summary

Agencies read this part first and decide whether to answer. Keep it to one short paragraph.

In two or three sentences: what do you want built, why now, and when does it need to be live?

Examples

✧  We are replacing our marketing website before a product launch in May.

✧  The current site takes a developer for every page change.

Add answer here

2. About your company

Context, not marketing copy. An agency that understands the business writes a better proposal.

What do you sell, and to whom?

Examples

✧  B2B software for finance teams at mid-size companies

Add answer here

How big is the company, and what stage is it at?

Examples

✧  120 employees, Series B, selling in the US and the UK

Add answer here

Who are your main competitors online?

Examples

✧  Three to five websites the new site will be compared with

Add answer here

3. Goals and how you will measure them

Agencies price outcomes differently from deliverables. Give them today's numbers so they can show what they would change.

What should the new website do for the business?

Examples

✧  More demo requests

✧  Shorter sales cycles

✧  Pages the marketing team can publish without developers

Add answer here

What do you count as a conversion?

Examples

✧  Demo booked

✧  Pricing page visit followed by a form

✧  Newsletter sign-up

Add answer here

Which numbers will you track, and what are they today?

Examples

✧  Monthly sessions, conversion rate, demos per month, time to publish a page

Add answer here

What does success look like six months after launch?

Examples

✧  A number per goal, with a date

Add answer here

4. Audience

B2B sites sell to a buying group. Name the people the site has to convince.

Who visits the site before buying? Give titles and what each one needs to see.

Examples

✧  CFO: security, pricing logic, proof

✧  Finance manager: features, integrations, onboarding

Add answer here

Which three questions does your sales team hear on every first call?

Add answer here

5. Your current website

The current site is the baseline every proposal is measured against.

What is the URL, and which CMS or platform runs the site today?

Examples

✧  acme.com, WordPress with 40 plugins

Add answer here

How many pages, blog posts and other CMS items does the site have?

Examples

✧  Run a crawl or export the sitemap. Rough numbers are fine.

Add answer here

What works today and must stay?

Examples

✧  Pages that rank, forms that feed the CRM, content that sales uses

Add answer here

What does not work?

Examples

✧  Slow pages

✧  Every change needs a developer

✧  The design no longer matches the product

Add answer here

Can you share analytics and Search Console access with shortlisted agencies?

Add answer here

6. Scope of work

Tick each line. A clear scope is what makes proposals comparable line by line.

| Work | In scope | Out of scope | Agency to propose |
| --- | --- | --- | --- |
| Strategy, sitemap and page structure | ☐ | ☐ | ☐ |
| Wireframes and UX | ☐ | ☐ | ☐ |
| Visual design | ☐ | ☐ | ☐ |
| Development | ☐ | ☐ | ☐ |
| Copywriting | ☐ | ☐ | ☐ |
| SEO and AEO | ☐ | ☐ | ☐ |
| Content migration | ☐ | ☐ | ☐ |
| Integrations | ☐ | ☐ | ☐ |
| QA and accessibility testing | ☐ | ☐ | ☐ |
| Team training | ☐ | ☐ | ☐ |
| Support after launch | ☐ | ☐ | ☐ |

List the page types you need and roughly how many of each.

Examples

✧  Home, product pages (4), solution pages (6), pricing, about, careers, blog, case studies, legal pages

Add answer here

What is a must-have, and what is a nice-to-have?

Add answer here

6a. Website migration (optional)

Keep this block if you are moving to a new platform. Migration is where projects lose traffic. URLs change without redirects, metadata gets left behind, forms stop sending leads. These questions make every agency price that work instead of discovering it later.

Which platform are you moving from, and to which one? Or is the target open?

Examples

✧  From WordPress to Webflow

✧  From a custom CMS, target open

Add answer here

What has to move?

Examples

✧  Pages, blog posts, case studies, other CMS collections, files and PDFs, languages

Add answer here

Which URLs will change, and who builds the redirect map?

Examples

✧  Every changed URL gets a 301 redirect, mapped before launch

Add answer here

Which pages bring organic traffic today?

Examples

✧  Export the top 50 pages from Search Console and attach them

Add answer here

What must carry over for SEO?

Examples

✧  Metadata, structured data, alt text, internal links, the XML sitemap

Add answer here

Who moves the content: the agency, your team, or an import?

Add answer here

When can the content be frozen for launch, and for how long?

Examples

✧  Five working days before launch

Add answer here

Which forms, integrations and scripts must work on day one?

Add answer here

7. Technical requirements

Describe what the site has to do. Leave the agency room to propose how.

Is the platform decided, or open to recommendation? Explain the goal behind the choice.

Examples

✧  Open. Marketing must publish pages without a developer.

Add answer here

Which tools must the site connect to?

Examples

✧  CRM, marketing automation, analytics, cookie consent, chat, scheduling

Add answer here

Are there security, privacy or compliance requirements?

Examples

✧  SOC 2 vendor review, GDPR, data residency

Add answer here

What are your performance and accessibility targets?

Examples

✧  Core Web Vitals in the green, WCAG 2.1 AA

Add answer here

Who will edit the site after launch, and how often?

Examples

✧  Two marketers, weekly

Add answer here

8. Design and brand

Agencies quote design work very differently depending on what already exists.

Do you have brand guidelines? Share the link, or say if the brand needs a refresh.

Add answer here

List five to seven websites you like, and what you like about each one.

Add answer here

What should a first-time visitor feel in the first ten seconds?

Add answer here

9. Timeline

The whole RFP fits in two weeks: a week for agencies to answer, a few days to score and decide.

| RFP step | Date |
| --- | --- |
| RFP sent to agencies |  |
| Questions due |  |
| Answers sent to all agencies |  |
| Proposals due |  |
| Shortlist calls |  |
| Decision |  |
| Project kickoff |  |
| Launch |  |

Is there a hard launch date? What drives it?

Examples

✧  A conference, a product launch, a funding announcement

Add answer here

10. Budget

A range lets every agency propose the best version it can deliver for the money. Without one, proposals cannot be compared.

What is the budget range for the project?

Examples

✧  $40,000 to $60,000

Add answer here

Is there a separate budget for support after launch?

Examples

✧  Monthly retainer or hourly package

Add answer here

11. What to include in your proposal

Ask every agency for the same things, in the same order, so you can lay the proposals side by side.

1.  The team who will work on the project, with roles. Name anyone who is a freelancer or subcontractor

2.  Two or three similar projects, each with a result you can check

3.  Your approach and process, phase by phase

4.  A timeline with milestones and the approvals you need from us

5.  Pricing by phase, with the hourly rate and the assumptions behind it

6.  Support options after launch, with response times

7.  What is out of scope

8.  Two client references we can call

Add or remove items, then keep the order.

12. How we will evaluate proposals

Publishing the weights tells agencies what matters to you. Adjust them before you send the RFP.

| Criterion | Weight, % |
| --- | --- |
| Relevant experience and results | 25 |
| Approach and understanding of our goals | 25 |
| Price and value | 20 |
| The team assigned to the project | 15 |
| Timeline | 10 |
| Support after launch | 5 |
| Total | 100 |

13. How to respond

One contact, one deadline, one process for questions.

Who is the single point of contact?

Examples

✧  Name, title, email

Add answer here

When are proposals due, and in what format?

Examples

✧  PDF, up to 15 pages, by 17:00 ET on the due date

Add answer here

How will you handle questions?

Examples

✧  Questions by email until the questions deadline. All answers go to every agency.

Add answer here

Sample website RFP, filled in

SAMPLE RFP Acme Ledger is a fictional company. The example shows the level of detail that gets you comparable proposals: numbers instead of adjectives, dates instead of "soon".

Project summary

Acme Ledger is moving its marketing website from WordPress to a new site on Webflow before the launch of its second product on 12 May. Today every page change waits for a developer, and the site does not explain the new product. We need the new site live by 5 May.

About the company

Acme Ledger sells close-management software to finance teams at companies with 200 to 2,000 employees. 120 employees, Series B, customers in the US and the UK. Competitors online: three named websites.

Goals

Demo requests from 45 to 80 a month within six months of launch. Conversion rate from 0.9% to 1.5%. Marketing publishes a landing page in two days without a developer. Today: 38,000 sessions a month, a landing page takes three weeks.

Audience

CFO (security, pricing logic, peer proof), controller (features, integrations with the ERP), IT reviewer (SSO, SOC 2 report). First-call questions: how long is onboarding, does it work with our ERP, what does it cost per entity.

Current website

acme-ledger.com on WordPress with 41 plugins. 64 pages, 210 blog posts, 18 case studies. The blog brings 70% of organic traffic and must keep its rankings. Analytics and Search Console access for the shortlisted agencies.

Scope

In scope: strategy and sitemap, wireframes, visual design, development, SEO, content migration, HubSpot and Salesforce integrations, QA, team training. Copywriting for 12 core pages: agency to propose. Out of scope: brand identity, which was refreshed in 2025.

Migration

From WordPress to Webflow. 64 pages, 210 posts and 18 case studies move; the 30 posts with no traffic in 12 months are removed with redirects. The agency builds the redirect map; our SEO lead approves it. Top 50 pages by organic traffic attached. Content freeze: 28 April to 5 May.

Technical

Webflow, chosen so marketing can publish without developers. HubSpot forms, Salesforce, GA4, a consent banner, Chili Piper. SOC 2 vendor questionnaire. Core Web Vitals in the green, WCAG 2.1 AA.

Design and brand

Brand guidelines attached. Six reference sites with a note on each. Visitors should understand in ten seconds that the product closes the books faster.

Timeline

RFP sent 3 March. Questions due 5 March. Answers to all agencies 6 March. Proposals due 10 March. Shortlist calls 12 March. Decision 14 March. Kickoff 24 March. Launch 5 May, ahead of the product launch.

Budget

$45,000 to $60,000 for the project. Up to $3,000 a month for support after launch.

Evaluation

Weights as in section 12. Three agencies shortlisted after the proposals, one decision after the calls.

How to respond

Contact: Jordan Lee, Head of Marketing, jordan@acme-ledger.com. PDF, up to 15 pages, by 17:00 ET on 10 March.

Template by Foursets, a Webflow agency for B2B marketing teams. Want us among the agencies you send it to? Email hello@foursets.com.